RESTK Solutions Pvt Limited

# ZimDash Development Quotation: Multi-Platform Delivery System

Prepared For: ZimDash

Project Scope: Comprehensive design, architecture, development, testing, and deployment of a multi-platform delivery platform restructured into three universal applications (Web App, iOS Mobile App, and Android Mobile App), each accommodating all ecosystem roles (Customer, Vendor, Driver, and Admin).

## 1. Executive Summary & Architecture Strategy

This revised quotation details the development effort and costs three core, feature-rich application distributions: a Web Application, an iOS Application, and an Android Application. Each platform will support role-based routing and permissions to seamlessly handle all user types (Customers, Vendors/Supermarkets, Delivery Drivers, and System Administrators). The design incorporates AI-accelerated workflows and dedicated system design engineering to ensure scalability, security, and low-latency performance in Zimbabwe's network environment.

## 2. Core System Design & Architectural Setup

Prior to application development, foundational architecture, security design, and database modeling will be established.

| Phase / Component | Key Deliverables & Specifications | Est. Hours | Cost (USD) |
| --- | --- | --- | --- |
| System Design & Database Architecture | - Microservices/ backend architecture design & schema modeling - Role-Based Access Control (RBAC) matrix for Customers, Vendors, Drivers, and Admins - Unified REST/GraphQL API specification and webhooks configuration - High-availability caching layer (Redis) and database indexing strategy | 60 - 80 hrs | $500 |

## s

| Application | Role-Based Feature Distribution | Est. Hours | Cost (USD) |
| --- | --- | --- | --- |
| 1. Web Application (Desktop & Responsive Mobile Web) | - Customer Portal: Browsing menus, cart management, checkout with local payment gateways (EcoCash, InnBucks, ZimSwitch/ZIPIT), and web-based order tracking. - Vendor Portal: Catalog and product menu management, inventory toggles, incoming order acceptance/dispatch, and sales reports. - Driver Portal: Web onboarding, account management, and earnings view. - Admin Dashboard: Comprehensive analytics, multi-vendor management, dispute resolution, geofencing, commission setup, and user management. | 280 - 340 hrs | $1 500 |
| 2. iOS Application (Apple App Store) | - Customer Experience: Native iOS UI/UX, GPS live tracking, push notifications, native Apple Pay / local gateway checkout. - Vendor Interface: Tablet/Phone optimized order receipt alerts, thermal receipt printing, menu availability toggles. - Driver Suite: Native Apple Maps background GPS navigation, real-time job offer popups, digital signature/photo proof of delivery. - Admin Suite: Executive mobile dashboard for real-time order monitoring and emergency overrides. | 250 - 310 hrs | $2, 000 |
| 3. Android Application (Google Play Store) | - Customer Experience: Native Android layout, low-bandwidth mode optimizations, background SMS/OTP login integration, order updates. - Vendor Interface: POS/Tablet mode order management and Bluetooth receipt printing. - Driver Suite: Optimized background location tracking, turn-by-turn routing (Google Maps API), floating order dispatch widgets. - Admin Suite: On-the-go admin system monitoring and manual driver allocation overrides. | 240 - 300 hrs | $1,800 |
| Total Core Development Cost |  | 830 - 1,030 hrs | $5, 300 |

## 4. Ancillary Services & Initial Setup Costs

| Item / Service | Description | Estimated Setup Cost (USD) |
| --- | --- | --- |
| Domain Registration & DNS Setup | Primary custom domain registration (.co.zw / .com) and SSL certification setup | $75 |
| Developer Accounts & Publishing | Apple Developer Program ($99/year) + Google Play Developer Account ($25 one-time) | $125 |
| Payment & SMS API Integration | Local payment gateways (Paynow, EcoCash, InnBucks, ZimSwitch) and SMS (Africa's Talking) backend integration | $600 |
| Total Ancillary Setup Cost |  | $800 |

## 5. Summary of Initial Development Costs

- System Design & Architecture: $500

- Three Core Applications (Web, iOS, Android): $5, 300

- Ancillary Setup & Local Integrations: $800

- TOTAL INITIAL ESTIMATED COST: $6, 600

## 6. Ongoing Monthly Maintenance & Infrastructure Breakdown

| Expense Category | Service Details | Estimated Monthly Cost (USD) |
| --- | --- | --- |
| Cloud Infrastructure & Server Hosting | Scalable app servers (AWS / DigitalOcean), Database clustering, and Redis Caching | $180 - $350 / month |
| Domain, SSL & Security Monitoring | SSL renewal, DDoS protection (Cloudflare), domain maintenance | $20 - $50 / month |
| Maps & Location APIs | Google Maps / Mapbox distance and geocoding queries based on active deliveries | $100 - $300 / month |
| SMS & Communications API | Transactional SMS, OTP verification, and notification delivery | $50 - $150 / month |
| Ongoing Maintenance & Engineering Retainer | Continuous uptime monitoring, security patching, bug fixes, API updates, and OS compatibility updates | $600 - $1,200 / month |
| Total Ongoing Monthly Cost |  | $950 - $2,050 / month |

## 7. Payment Terms & Development Milestones

- Milestone 1 (25%): Project Kick-off, System Architecture, Database Schema, and Wireframes.

- Milestone 2 (30%): Backend API Development & Web Application (All Roles) Delivery.

- Milestone 3 (25%): iOS & Android Mobile Applications (All Roles) Integration & Local Gateway Setup.

- Milestone 4 (20%): Quality Assurance Testing, Security Audits, Deployment, and App Store Publishing.